[Translation from Bulgarian]

Approved by:

HEAD OF THE

PROGRAMME OPERATOR

FINANCIAL MECHANISM OF THE EUROPEAN ECONOMIC AREA 2014-2021

MINISTRY OF ENERGY

RENEWABLE ENERGY, ENERGY EFFICIENCY, ENERGY SECURITY PROGRAMME

Call for Project Proposals

NUMBER: BGENERGY-2.001

APPLICATION GUIDELINES under an open call procedure

Procedure: Rehabilitation and Modernization of Municipal Infrastructure - Systems for External Artificial Lighting of Municipalities

Contents

1.	RENEWABLE ENERGY, ENERGY EFFICIENCY, ENERGY SECURITY PROGRAMME	4

2.	LEGAL AND INSTITUTIONAL FRAMEWORK	4

2.1.	PROGRAMME DOCUMENTS	4

2.2.	EUROPEAN UNION LAW	5

2.3.	NATIONAL LEGISLATION	5

2.4.	INSTITUTIONAL FRAMEWORK	6

2.4.1.	Institutional framework at the level of donor countries	6

2.4.2.	Institutional Governance Framework for the Financial Mechanism of the European Economic Area 2009-2014 at national level	7

3.	GENERAL AND HORIZONTAL PRINCIPLES	7

4.	PURPOSE, INDICATORS, EXPECTED RESULTS IN THE PROJECT SELECTION PROCEDURE	8

5.	TARGET GROUPS:	10

6.	AMOUNT OF GRANTS AND COFINANCING RATE	10

7.	APPLICATION GUIDELINES	11

8.	ELIGIBLE APPLICANTS	12

8.1.	CRITERIA FOR APPLICANTS ELIGIBILITY	12

8.2.	CRITERIA FOR APPLICANTS INELIGIBILITY	12

8.3.	EVIDENCE OF ESTABLISHMENT OF THE ELIGIBILITY OF THE APPLICANT	13

9.	ELIGIBLE PARTNERS	13

9.1.	CRITERIA FOR ELIGIBILITY OF THE PARTNERS	13

9.2.	CRITERIA FOR INELIGIBILITY OF THE PARTNERS	14

9.3.	EVIDENCE FOR ESTABLISHMENT OF ELIGIBILITY	15

10.	ELIGIBLE PROJECTS	15

11.	TERRITORIAL RANGE AND PLACE OF IMPLEMENTATION	20

12.	ACTIVITIES ELIGIBLE FOR FINANCING	20

12.1.	ELIGIBLE ACTIVITIES	20

12.2.	INELIGIBLE ACTIVITIES	21

12.3.	RISK ANALYSIS	22

13.	CATEGORIES OF COSTS ELIGIBLE FOR FINANCING	23

13.1.	CONDITIONS FOR COSTS ELIGIBILITY	23

13.2.	ELIGIBLE COSTS	25

13.2.1.	Eligible direct costs	25

13.2.2.	Eligible indirect (overhead) costs	26

13.3.	INELIGIBLE COSTS	27

13.4.	BUDGET OF THE PROJECT PROPOSAL	27

13.5.	PAYMENTS	30

14.	APPLICABLE DE MINIMIS AND STATE AID SCHEME	31

14.1.	For applicants	31

14.2.	For the Partners	34

15.	DURATION OF THE PROJECT	38

16.	SUBMISSION OF PROJECT PROPOSALS	38

16.1.	WAY OF SUBMISSION	38

16.2.	LIST OF DOCUMENTS TO BE SUBMITTED AT THE APPLICATION STAGE	40

16.3.	DEADLINE FOR SUBMISSION OF PROJECT PROPOSALS	42

16.4.	ADDRESS FOR SUBMISSION OF PROJECT PROPOSALS	42

17.	SELECTION OF PROJECT PROPOSALS	42

17.1.	ASSESSMENT OF ADMINISTRATIVE COMPLIANCE AND ELIGIBILITY	44

17.2.	FILING AND EXAMINATION OF OBJECTIONS	45

17.3.	TECHNICAL AND FINANCIAL EVALUATION	46

17.4.	PROJECT SELECTION	48

18.	PROCEDURE FOR NOTIFICATION OF THE FAILED AND APPROVED APLICANTS AND CONCLUDING GRANT CONTRACTS	49

19.	APPENDICES:	51

# RENEWABLE ENERGY, ENERGY EFFICIENCY, ENERGY SECURITY PROGRAMME

The Renewable Energy, Energy Efficiency, Energy Security Programme (the “Programme”) is funded by the European Economic Area Financial Mechanism (EEA Grants) 2014-2021. The Ministry of Energy is designated as the Programme Operator (PO) of the Programme with the signing of the Memorandum of Understanding on the implementation of the European Economic Area Financial Mechanism 2014-2021 on 09 December 2016. The Programme is implemented in partnership with the Norwegian Water and Energy Directorate "(NVE) and the National Energy Authority of Iceland (OS).

The main objective of the Programme is to reduce carbon intensity and increase security of supply by achieving the following results:

- Increasing the production of energy from renewable sources;

- Improving energy efficiency in buildings, industry and municipalities;

- Raising expertise in renewable energy, energy efficiency and energy management.

# LEGAL AND INSTITUTIONAL FRAMEWORK

## PROGRAMME DOCUMENTS

- Agreement between the European Union and Iceland, the Principality of Liechtenstein and the Kingdom of Norway on EEA Grants 2014-2021;

- Protocol 38B to the Agreement on the Financial Mechanism of the European Economic Area 2014-2021 to the Agreement between the European Union, Iceland, the Principality of Liechtenstein and the Kingdom of Norway on the Financial Mechanism of the EEA 2014-2021;

- Regulation on the implementation of the Financial Mechanism of the European Economic Area 2014-2021 (the “Regulation”);

- Memorandum of Understanding on the Implementation of the Financial Mechanism of the European Economic Area 2014-2021 between the Republic of Bulgaria and the Republic of Iceland, the Principality of Liechtenstein and the Kingdom of Norway, signed on 9 December 2016, ratified by a law adopted by the 43rd National Assembly on 13 January 2017 (Official Gazette, issue 8 of 2017), (Memorandum);

- Programme Agreement between the Financial Mechanism Committee and the National Focal Point of the Republic of Bulgaria for the financing of the Renewable Energy, Energy Efficiency, Energy Security Programme, signed on 21 June 2018;

- Programme Implementation agreement for the Renewable Energy, Energy Efficiency, Energy Security Programme between the National Focal Point and the Ministry of Energy, signed on July 27, 2018;

- Bilateral Guidelines, EEA Grants and Norway Grants 2014-2021;

- Communication and Design manual, EEA and Norway grants 2014-2021.

As part of the legal framework, all rules and guidelines adopted by donors in accordance with the Regulation shall also apply.

The documents described are available on the EEA Grants website http://eeagrants.org and on the EEA Grants in Bulgaria website (www.eeagrants.bg).

## EUROPEAN UNION LAW

European Union law is applicable whenever there is no provision in a programming document or national legislation on a particular issue or when a given European Union act takes precedence over a relevant national act, including but not limited to:

- State aid law - Regulations, Decisions, Guidelines, etc.;

- Commission Decision of 14.5.2019 laying down the guidelines for determining financial corrections to be made to expenditure financed by the Union for non - compliance with the applicable rules on public procurement.

## NATIONAL LEGISLATION

National legislation is applicable whenever there is no provision in the programming documents on a specific issue or there is no EU act with priority over a relevant national act.

National legislation includes the national legislation and regulations in the Republic of Bulgaria in the field of administrative law and procedure, contractual relations, ownership, settlement of civil disputes, public procurement, state aid, taxation, accounting and other applicable areas, including but not limited to:

- Law on the ratification of the Memorandum of Understanding on the implementation of the European Economic Area Financial Mechanism 2014-2021, between the Republic of Bulgaria and Iceland, the Principality of Liechtenstein and the Kingdom of Norway;

- Value Added Tax Act and Regulations for the Application of the Value Added Tax Act;

- State Aid Act and Regulations for the Application of the State Aid Act;

- The Administrative Procedure Code;

- Civil Service Act;

- Law on Public Procurement and Rules for Application of the Public Procurement Act;

- Law on counteracting corruption and seizure of the illegally acquired property;

- Public Finance Act;

- Accountancy Act;

- Financial Management and Control in the Public Sector Act;

- Public Internal Audit Act;

- Ordinance laying down the conditions, procedure and mechanism for functioning of the information system for management and monitoring of the funds from the European structural and investment funds (UMIS) and for conducting proceedings before the managing authorities through UMIS;

- Ordinance on Salaries of the Employees in the State Administration;

- Ordinance on the business trips in the country;

- Ordinance on the official business trips and specializations abroad.

As part of the legal framework, other national rules also apply, including but not limited to:

- National accounting standards applicable to budget organizations;

- Chart of accounts of budgetary organizations;

- Instruction of the Ministry of Finance DNF No. 3 of 23.12.2016 on the treatment of value added tax as eligible expenditure in the implementation of projects under the Operational Programmes co-financed by the European Regional Development Fund, the European Social Fund, the Cohesion Fund of the European Union and the European Maritime and Fisheries Fund for the 2014-2020 programming period.

## INSTITUTIONAL FRAMEWORK

### Institutional framework at the level of donor countries

- FM Committee (FMC)

The FMC is the decision-making body on the EEA contribution. The FMC was established by the Permanent Committee of the EFTA States and consists of representatives of the Ministries of Foreign Affairs of the Kingdom of Norway, Iceland and the Principality of Liechtenstein. The Committee takes decisions on the provision of grants, adopts Regulations on the Implementation of the EEA Financial Mechanism 2009-2014 and amendments thereto. Where necessary, the Committee approves additional guidance on the management and implementation of the Programme.

- FM OFFICE (FMO)

The FM office is the body that assists the FMC in managing the EEA Grants 2014-2021. The FMO, which is administratively part of the EFTA, is responsible for the day-to-day implementation of the EEA Grants 2014-2021 on behalf of the FMC and acts as a contact point.

### Institutional Governance Framework for the Financial Mechanism of the European Economic Area 2009-2014 at national level

- National Focal Point (NFP)

The Central Focal Point Directorate in the Administration of the Council of Ministers performs the functions of the National Focal Point (NFP) under the EEA Grants 2014 - 2021. The director of the Central Focal Point Directorate performs the functions of the Head of the National Focal Point.

The National Focal Point is responsible for the achievement of the objectives of the EEA Grants as well as for the implementation of the financial mechanisms in the Republic of Bulgaria.

The National Focal Point also performs the functions of an irregularity body, according to Art. 5.2 of the Regulation.

- Certifying Authority (СA)

The National Fund Directorate performs the functions of the Certifying Authority (CA) under the Renewable Energy, Energy Efficiency and Energy Security Programme in accordance with Appendix A, National Management and Control Systems from the EEA Grants Memorandum of Understanding 2014- 2021. The National Fund Directorate is an administrative unit within the Ministry of Finance of the Republic of Bulgaria.

The roles and responsibilities of the CA are defined in the functional description of the National Fund Directorate as well as in the Procedural Manual in accordance with Art. 5.4 of the EEA Grants 2014-2021 Implementation Regulation.

- Audit Authority (AA)

Audit Authority is the Audit of EU Funds Executive Agency (IAECA) to the Minister of Finance of the Republic of Bulgaria. The Executive Agency is a subordinate budget manager to the Minister of Finance and is managed by an Executive Director.

The Executive Agency carries out its audit work in accordance with internationally recognized audit standards and, in accordance with national law, applicable EU and international agreements on EU funds, the Regulation and the Memorandum of Understanding on the implementation of EEA Grants 2014 - 2021, to which the Republic of Bulgaria is a party.

The audit authority performs the tasks described in the relevant regulations, and in particular under Art. 5.5 and Art. 5.7 of the Regulation.

# GENERAL AND HORIZONTAL PRINCIPLES

There are several key principles and values within the EEA Grants 2014-2021, including the principles of good governance, sustainable development, gender equality and non-discrimination, and zero tolerance to corruption. These horizontal principles are integrated into the Renewable Energy, Energy Efficiency and Energy Security Programme and shall be followed in all projects.

Transparency and openness are key to all cooperative activities and are mandatory at all levels.

Partnership and cooperation between Bulgarian legal entities and legal entities from the donor countries are an essential element, especially in the identified priority areas, where donor countries contribute concrete experience and know-how.

Publicity is an important aspect. All parties shall actively inform about their cooperation.

All supported initiatives need to promote the following horizontal principles:

- be based on the common values ​​of respect for human dignity, freedom, democracy, equality, the rule of law and respect for human rights, including the rights of persons belonging to minorities;

- follow the principles of good governance, involvement and inclusion of all stakeholders in the different phases of project development and implementation, including accountability, transparency, effectiveness and efficiency of project activities;

- be in line with the principles of sustainable development, long-term economic growth, social cohesion and environmental protection.

In each project proposal under item 11 of the Application Form, Applicants shall provide information on the compliance of the project proposal with the stated principles. Implementation of the principles laid down in the project will be monitored at the implementation stage of the project proposal.

# PURPOSE, INDICATORS, EXPECTED RESULTS IN THE PROJECT SELECTION PROCEDURE

Under the project selection procedure "Rehabilitation and Modernization of Municipal Infrastructure - Systems for External Artificial Lighting of the Municipalities", provision of grants for reconstruction and modernization of the external lighting system(s) is foreseen.

Energy efficiency is and will remain a priority for the Republic of Bulgaria in the long run in the context of efforts to reduce energy consumption and dependence on imported energy resources.

Energy efficient lighting is a priority at both national and European level. Street lighting is one of the major energy consumers in the municipalities, which has an impact on the growth of energy consumption in recent years.

The "Rehabilitation and Modernization of Municipal Infrastructure - Systems for External Artificial Lighting of Municipalities" procedure aims to increase energy efficiency through technological upgrading and modernization of the external lighting systems owned by the Bulgarian municipalities and to improve the living conditions of the population.

Project proposals under this procedure must necessarily contribute to the achievement of the following Outcome 2 "Improved Energy Efficiency in Buildings, Industry and Municipalities" under the Programme:

- Indicator 1: Estimated annual CO2 emission reductions - 118 000 tCO2/year;

The amount of greenhouse gas emissions is determined on the basis of the amount of energy saved multiplied by an emission factor of 1.18 tCO2/MWh.

- Indicator 2: Estimated annual energy savings - 117 000 MWh/year;

The amount of energy savings shall be estimated as a difference between the annual amount of electricity consumed at baseline before energy savings measures (ESM) and the annual amount of electricity consumed from the electricity grid after the implementation of the ESM. The annual amount of electricity consumed from renewable energy sources (RES) is also considered as ESM when the installation(s) of the generation and storage of electricity from RES is included in the project proposal and shall be funded under this procedure.

The amount of energy savings shall be consistent with that set in the Energy Audit for each external lighting system. The amount of energy savings shall be updated according to the technical parameters laid down in the design.

- Indicator 3: Estimated annual savings - 8,000,000 EUR /year.

Savings are calculated as the amount of energy savings measured at the weighted average cost of electricity. The weighted average final cost of electricity is determined on the basis of costs for electricity, network services, balancing, public debt, excise duties and VAT for a previous one-year period up to the date of completion / update of the audit for which energy data are available for the relevant external lighting system. The weighted average price is based on concluded deals for the purchase of electricity and for ancillary services.

IMPORTANT! In case the Applicant participates with more than one external lighting system, indicators 1 to 3 shall be set for each system. The total value of each project proposal indicator is the sum of the indicators of each system.

- Indicator 4: Number of people benefiting from improved energy efficiency (broken down by gender) - 1 500.

IMPORTANT! When submitting a project proposal under this procedure, each Applicant must submit in the Application Form the values of indicators 1 to 4 for the project he / she proposes. When filling in the information in the Indicators section of UMIS 2020, "0" is entered as the base value for all indicators. Where applicable, the target value shall be defined as the difference between the expected status after the implementation of the energy saving measures and the actual state before their implementation.

The programme operator shall monitor the achievement of the following indicators:

- Number of municipalities with improved infrastructure;

- Number of projects involving cooperation with donor Partner countries (broken down by donor state).

- TARGET GROUPS:

- The main target group of the procedure is the citizens on the territory of the respective Beneficiary Municipality.

# AMOUNT OF GRANTS AND COFINANCING RATE

Overall budget of the project selection procedure

| Total Grant Amount | Contribution from the donor – 85 % | National co-financing – 15 % |
| --- | --- | --- |
| EUR 8 200 000 | EUR 6 970 000 | EUR 1 230 000 |
| BGN 16 037 806 | BGN 13 632 135.10 | BGN 2 405 670.90 |

IMPORTANT! The Programme Operator reserves the right not to allocate the above amount in case of insufficient number of quality project proposals meeting the pre-defined criteria.

Grant amount for a project

The minimum and maximum grant amounts for a project under this procedure are as follows:

- Minimum amount of individual grant: EUR 200,000 (BGN 391,166);

- Maximum amount of the individual grant: EUR 600 000 (BGN 1 173 498).

IMPORTANT! The grant for a project is up to 100% of the eligible costs. If the Grant amount is less than 100%, the remaining project costs must be borne by the Applicant. When the project is co-financed, the co-financing should be provided by the applicant’s own budget or other sources which do not include any other public support. When the Applicant and/or its Partners participate in the project with their own financial contribution, this contribution shall be included in the project budget. The own contribution is also subject to the eligibility rules. Project proposals that do not comply with requirements for minimum and maximum grant amounts shall not be eligible for financing and shall be rejected during the selection process.

# APPLICATION GUIDELINES

These Application guidelines set out the rules for submitting and selecting project proposals under this open call for proposals.

Applicants can ask questions on the Application guidelines by e-mail. Questions can be asked no later than 21 days before the deadline for submission of project proposals.

E-mail address: eeagrants@me.government.bg

Questions and answers will be posted on the Programme's website, part of the EEA Grants website for the Republic of Bulgaria (www.eeagrants.bg) as well as in the UMIS 2020. The Programme Operator shall answer the questions asked within 5 working days but not later than 14 days before the closing date for submission of project proposals.

Answers to questions asked by phone will not be provided. Individual replies will not be sent to questions asked by the Applicants.

All questions and answers will be submitted to the Evaluation Committee (EC) and the Selection Committee (SC) of project proposals and will be taken into account in the evaluation and selection process.

The clarifications given in the Application Guidelines cannot contain an opinion on the quality of the project proposal and are binding on all Applicants.

The Programme's website is part of the single information portal of EEA Grants for the Republic of Bulgaria: www.eeagrants.bg.

IMPORTANT! The Programme Operator reserves the right to make changes to the Application Guidelines in the following cases: - As a result of changes in Bulgarian or European legislation; - As a result of changes in the national policies in the respective area, confirmed by an act of the Council of Ministers; - In case the financial resource is increased by the respective procedure. In these cases, only the portion showing the overall financial resource for the procedure can be changed in the Application Guidelines as the co-financing rate cannot be changed, as well as the minimum and maximum Grant rates for individual projects; - In order to eliminate a technical or factual error; - To extend the deadline for submission of project proposals.

# ELIGIBLE APPLICANTS

Under this call for proposals, only municipalities within the meaning of Art. 14 of the Law on Local Self-Government and Local Administration may submit project proposals.

## CRITERIA FOR APPLICANTS ELIGIBILITY

To be eligible, the Applicant shall:

- Be a municipality on the territory of the Republic of Bulgaria;

- Be directly responsible for managing and implementing project activities, not acting as an intermediary.

## CRITERIA FOR APPLICANTS INELIGIBILITY

Financing shall not be allowed for an Applicant who:

- Who has outstanding obligations for taxes and compulsory insurance contributions under the meaning of Art. 162, para. 2, item 1 of the Tax and Social Insurance Procedure Code and the interest thereon to the state, proven by an act of a competent authority, unless the amount of unpaid taxes or social contributions is up to 1 per cent of the amount of the annual budget for the last year, but not more than BGN 50,000.

- For which it has been established that:

(a) has submitted a document of untrue content when participating in the procedure;

(b) has not provided the required information relating to the verification of certain circumstances in the procedure.

- For whom it is established by a punitive decree or a court decision that has entered into force, violation of Art. 61, para. 1, Art. 62, para. 1 or 3, Art. 63, para. 1 or 2, Art. 118, Art. 128, Art. 228, para. 3, Art. 245 and Art. 301-305 of the Labour Code or Art. 13, para. 1 of the Labour Migration and Labour Mobility Act;

- Whose representative has been convicted by a judgement in force for a crime under Art. 108a, Art. 159a - 159d, Art. 172, Art. 192a, Art. 194-217, Art. 219-252, Art. 253-260, Art. 301-307, Art. 321, 321a and Art. 352 to 353f of the Criminal Code or for a crime similar to those listed in another Member State or third country;

- For whose representative there is a conflict of interest that cannot be eliminated;

- Who has an outstanding order from the European Commission to recover the unlawful and ineligible State aid granted to them.

## EVIDENCE OF ESTABLISHMENT OF THE ELIGIBILITY OF THE APPLICANT

The Applicant shall submit:

- Municipal Council decision of consent of the municipality to apply for this procedure;

- A statement that the Applicant is familiar with the application terms, that it will be directly responsible for the management and implementation of the project activities, verification of the identity of the two languages and participation of consultants in the preparation of the project proposal;

- A declaration of lack of grounds for inadmissibility.

IMPORTANT! At the stage of submitting a project proposal, the Applicant shall submit a declaration of lack of grounds for inadmissibility under item 8.2 of these Guidelines and, if the project submitted by the Applicant was approved for funding before signing a Grant Contract, a check shall made to establish these circumstances.

# ELIGIBLE PARTNERS

## CRITERIA FOR ELIGIBILITY OF THE PARTNERS

- Any private or public legal entity, both commercial and non-commercial, as well as non-governmental organisations, established registered as a legal person entity in the donor countries, the Republic of Bulgaria, the Beneficiary States or a country outside the European Economic Area, which has a common border with the beneficiary country concerned Republic of Bulgaria or any international organization or body authority or agency of the person thereof who actively participates in the implementation of a project and effectively contributes to it shall be considered as eligible Project Partner.

- The Partner must have experience or expertise in the implementation of energy efficiency activities.

- Where the Applicant has one or more Partners, an agreement shall be concluded stating the roles and responsibilities of the individual Partners. At the stage of submitting a project proposal, the Applicant shall submit an agreement / draft agreement / letter of intent from the prospective Partner. If the project submitted by the Applicant is approved for funding before signing a Grant Contract, the Applicant shall submit a Partnership Agreement. A Partnership Agreement template (Attachment O) is attached to this call.

IMPORTANT! There is no limit to the number of Partners. The number of Partners does not affect the evaluation of the project proposal. Additional points are given to a Partner from a donor state.

The Partner participates and effectively contributes to the implementation of the project to achieve, together with the Applicant, a common economic or social task and does not perform a project activity that the Applicant assigns pursuant to the Public Procurement Act (PPA).

## CRITERIA FOR INELIGIBILITY OF THE PARTNERS

Applicants are not eligible for funding when their Partners:

- Are undertakings in difficulty (the definition of "undertaking in difficulty" is referred to in Article 2 (18) of Commission Regulation (EU) No 651/2014 declaring certain categories of aid compatible with the internal market pursuant to Articles 107 and 108 of the Treaty);

- Have declared bankruptcy, are insolvent or are in liquidation;

- Have suspended their activities, are subject of proceedings in connection with their activities or in any analogous situation arising from a similar procedure provided for under national laws or regulations;

- Whose representatives have been convicted by a judgement in force for fraud, corruption, involvement in a criminal organization or any other illegal activity detrimental to financial interests, without evidence that corrective measures have been taken in recent years;

- Have an outstanding order from the European Commission to recover the unlawful and incompatible state aid granted to them.

## EVIDENCE FOR ESTABLISHMENT OF ELIGIBILITY

For the establishment of the eligibility of each of the Partners, the Applicant shall provide:

- Municipal Council decision of consent of municipal cooperation with the Partner(s);

- Evidence that the Partner has experience or expertise in the implementation of energy efficiency activities;

- Evidence of lack of grounds for ineligibility by the Partner.

IMPORTANT! At the stage of submitting a project proposal, the Applicant shall provide evidence of the eligibility of the Partner and a declaration of lack of grounds for ineligibility, and if the project submitted by the Applicant has been approved for funding before signing the Grant Agreement - official documents establishing the lack of grounds of ineligibility. Where applicable, the PO shall carry out an official examination.

# ELIGIBLE PROJECTS

Definition: Each project shall involve a number of activities that shall lead to the achievement of the objectives set out in this call for proposals for Grant awarding.

The project shall include activities related to the reconstruction of the external lighting system(s) of the municipality. The Applicant shall prove that:

- It is the owner of the external lighting system (s) by submitting a relevant document, and

- the external lighting system(s) is in a public municipal property by submitting a municipal property deed or a declaration.

Under this procedure, only projects that have received a Compliance Statement approving the Energy Audit by the Agency for Sustainable Energy Development (SEDA) shall be eligible. The Compliance Statement must be issued by the deadline for submission of project proposals, as set in p. 16.3 of these Guidelines.

Project proposals that do not contain a Compliance Statement with the registered approval of the Energy Audit shall be removed at the stage of assessment of administrative compliance and eligibility.

Project proposals that contain a Compliance Statement issued after the deadline as set in p. 16.3 of these Guidelines shall be removed at the stage of assessment of administrative compliance and eligibility.

IMPORTANT! For the purpose of this procedure, "external artificial lighting system" is a set of facilities and networks for provision of external artificial lighting of public municipal property, located in a separate settlement or a separate part of it on the territory of the respective municipality. Each Applicant may submit only one project proposal under this procedure. A project proposal may include one or more external lighting system (s) for the municipality, but the grant awarded under this project may not be below the minimum or exceed the maximum grant amount for a project under this procedure. Where a project proposal includes more than one external artificial lighting system, energy saving measures (ESM) may be recommended by one or more energy audits. In this case, the audit (s) shall contain data for the indicators 1, 2 and 3 under item 4 of these Guidelines for each of the systems.

Projects shall meet the principles of economy, efficiency and effectiveness.

To qualify for funding, the project needs to contain one of the following options for project readiness:

Option 1 Projects in a full extent of project readiness: Energy Audit of the External Lighting System(s) carried out and a Detailed design elaborated and approved according to the regulatory requirements;

The Energy Audit shall be prepared in accordance with the Ordinance under Art. 57, para. 6 of the Energy Efficiency Act (EEA) and in compliance with the requirements of the standardization document for street lighting CEN/TR 13201-1, and Bulgarian standards for street lighting: BDS EN 13201-2, BDS EN 13201-3 and BDS EN 13201-5. For the purposes of this procedure, when performing an Energy Audit, the estimate of greenhouse gas savings shall be calculated at an emission factor of 1.18 tCO2/MWh.

The Energy Audit and the Detailed design shall contain a selection of lighting classes, lay down technical requirements, include calculation of lighting performance and energy efficiency indicators in accordance with the standardization document for road lighting CEN/TR 13201-1 and Bulgarian standards for road lighting: BDS EN 13201-2, BDS EN 13201-3 and BDS EN 13201-5.

The Energy Audit and the Detailed design shall contain data on the selected type of luminaire with data on luminous distribution, nominal power and luminous flux, with a value of light output not less than 120 lm/W, and a luminous distribution with 0.0% upward light output ratio in accordance with the EU Green Public Procurement Criteria For Road Lighting And Traffic Signals.

The technical parameters and investment costs set out in the Detailed design shall be in line with the technical parameters for calculating the energy and greenhouse gas emission saving indicators and the investment costs in the Energy Audit or lead to better results.

Option 2 „Projects with Energy Audit only“: External Lighting System Energy Audits performed.

The Energy Audit shall be prepared by a person registered in the public register under Art. 60, para. 1 of the Energy Efficiency Act (EEA) in compliance with the Ordinance under Art. 57, para. 6 of the Energy Efficiency Act - in compliance with the requirements of standardization document for street lighting CEN/TR 13201-1 and Bulgarian standards for street lighting: BDS EN 13201-2, BDS EN 13201-3 and BDS EN 13201-5. For the purposes of this procedure, when performing an Energy Audit, the estimate of greenhouse gas savings shall be calculated at an emission factor of 1.18 tCO2/MWh.

The Energy Audit and the Detailed design shall contain data on the selected type of luminaire with data on luminous distribution, nominal power and luminous flux, with a value of light output not less than 120 lm/W, and a luminous distribution with 0.0% upward light output ratio in accordance with the EU Green Public Procurement Criteria For Road Lighting And Traffic Signals.

Procedure for issuance of Compliance Statement by SEDA

IMPORTANT! Regardless of the selected Option for application, each Applicant shall submit a Compliance Statement for the Energy Audit of the external lighting system(s) with the approval of the Energy Audit issued by SEDA.

The Applicant under this procedure has the obligation to prepare and submit to SEDA an Energy Audit and the required documents under Art. 18, para. 2 of Ordinance No. Е-RD-04-05 of 8 September 2016 for the determination of the energy consumption indicators, the energy performance of undertakings, industrial systems and external lighting systems, as well as the determination of the conditions and procedure for carrying out of an Energy Audit and an assessment of energy savings (the “Ordinance”) in electronic format, no later than 17:00 on 23 January 2020.

The Energy Audit, together with the required documents under Art. 18, para. 2 of the Ordinance (the “Document Package”) shall be sent by the Applicant to SEDA by electronic means through one of the two systems for the exchange of documents between the administrative authorities: Electronic Communications Interchange System (ECES) or Electronic Security Service System (ESSS). The Energy Audit shall be signed by the manager of the person under Art. 59, para. 1 of the EEA. When sending the SEDA Document Packet, it shall be signed with a QES by a person entitled to represent the Applicant or an authorized person. In cases where the Document Package is filed by an authorized person, the electronic message to SEDA shall be enclosed with the report, including an authorizing document for filing it. The authorizing document shall be signed by Qualified Electronic Signature (QES) by the official representative of the Applicant.

In case of discrepancies found in the Energy Audit, SEDA shall notify the Applicant requesting the revision of the Energy Audit. The request from SEDA shall be sent to the Applicant through one of the two document exchange systems between the administrative authorities: ECES or ESSS. The deadline for submitting a request from SEDA upon first submission of the Energy Audit is 10 (ten) working days from the date of receipt of the Energy Audit. The Applicant shall have a period of 7 (seven) working days from the date of receipt of the request from SEDA to revise the Energy Audit or to prepare an explanation and its submission.

Within the framework of the conciliation procedure of the Energy Audit, a request for revising and/or clarification by SEDA shall be sent once.

SEDA correspondence shall only be done electronically through one of the two document exchange systems between the administrative body (ECES or ESSS).

An Applicant whose Energy Audit is reviewed by SEDA shall receive over one of the above-mentioned documents sharing systems a Compliance Statement on the Energy Audit (Appendix Q) approving/disapproving the Energy Audit.

In case of submission of the Energy Audit/revised Energy Audit/requested clarification, beyond the specified deadlines, the Energy Audit shall not be reviewed by SEDA and the Applicant shall not receive a Compliance Statement of the Energy Audit (Appendix Q).

An applicant with an Energy Audit not approved by SEDA and after its re-submission / submission of the required clarification, shall receive a negative Compliance Statement, containing the reasons for the disapproval. Project proposals, without a Compliance Statement or with a negative Compliance Statement (disapproval of the Energy Audit), shall not be eligible and shall be rejected at the stage of assessing the administrative compliance and eligibility.

The deadline for receiving SEDA's Compliance Statement after re-submitting the Energy Audit / after submitting the requested clarification, shall be 5 (five) working days from the date of receipt of the revised Energy Audit/date of receipt of the requested clarification by SEDA.

An applicant who has received a SEDA Compliance Statement with a disapproval of the Energy Audit may lodge a written objection to SEDA's Executive Director within 3 (three) working days of its receipt with the day of receipt of the opinion not counted in. The objection shall be signed by a QES by the official representative of the Applicant or an authorized person and sent electronically through one of the two document exchange systems between the administrative bodies described above. The objection shall contain specific points of the opinion which it opposes and the reasons for this. There shall be no objections without grounds for the objection to SEDA's opinion. The Applicant shall not be entitled to provide additional documents

.

The objection shall be examined by a three-member committee of SEDA experts who did not participate in the preparation of the Compliance Statement. Then examining the complaints the experts shall apply the same criteria that have been used for the initial check. No new criteria can be added or documents be

The Executive Director of SEDA shall issue a final opinion on the compliance of the Energy Audit within 3 (three) working days of receipt of an objection.

The Project Proposal shall be submitted by the Applicant upon receipt of the Compliance Statement of the SEDA on the Energy Audit containing the approval of the Report.

Together with the Compliance statement SEDA shall provide the applicant the approved Energy audit signed with QES by SEDA representative.

Requirement in relation to the Detailed Design for projects under Option 2

Any project proposal that has been assessed and approved for awarding the Grant on the basis of an Energy Audit only and for which the Applicant has signed a Grant Contract, a detailed design (working drawings and details) in accordance with the requirements of the Spatial Planning Act and the secondary legislation to it, shall be submitted. The Detailed design shall be submitted within 10 (ten) working days after its approval, but no later than 10 (ten) months from the conclusion of the Grant Contract. The beneficiary cannot submit a request for interim or final payment without having submitted a Detailed design to the PO. If the Beneficiary fails to submit the Detailed design within 10 (ten) months of signing the Grant Contract, the PO may terminate the Grant Contract.

The Detailed design shall include a selection of lighting classes, specify technical requirements, include calculation of lighting performance and energy efficiency indicators in accordance with the standardization document for street lighting CEN/TR 13201-1 and Bulgarian street lighting standards: BDS EN 13201-2, BDS EN 13201-3 and BDS EN 13201-5.

The Detailed design shall contain data on the selected type of luminaire with data on luminous distribution, nominal power and luminous flux, with a value of light output not less than 120 lm/W, and a luminous distribution with 0.0% upward light output ratio in accordance with the EU Green Public Procurement Criteria For Road Lighting And Traffic Signals.

The presented Detailed design shall be reviewed by the PO assessing whether the technical parameters and investment costs included in the Detailed design correspond to the technical parameters for calculating the energy savings and greenhouse gas emission indicators and the amount of the investment costs in the Energy Audit, or lead to better results. In the event that this condition is not met with the Detailed design, the Grant Contract shall be terminated and the Beneficiary shall refund the funds received.

IMPORTANT! For Option 1 and Option 2, the Programme Operator shall check the compliance of the energy savings and greenhouse gas emission performance indicators and the amount of investment costs of the Energy Audit with the technical parameters and investment costs set out in the Detailed design. In case of application under Option 1, the verification shall be carried out at the stage of the technical and financial evaluation of the project proposals. In case of application under Option 2, the verification shall be carried out after the Grant Contract has been signed and the project has been submitted.

# TERRITORIAL RANGE AND PLACE OF IMPLEMENTATION

The projects under the Call shall be implemented on the territory of the Republic of Bulgaria, with some of the activities being implemented in the donor countries (if applicable).

# ACTIVITIES ELIGIBLE FOR FINANCING

## ELIGIBLE ACTIVITIES

Eligible actions shall be consistent with the objectives of the Programme and lead to the achievement of its outcome "Improved Energy Efficiency in Buildings, Industry and Municipalities".

Under this procedure, the following activities performed by the Applicant are eligible for funding:

- Dismantling of existing luminaires, wires and cables;

- Supply and installation of new luminaires, wires and cables;

- Supply and installation of a facility (s) for the production and storage of electricity from renewable sources for its own use in an external artificial lighting system;

- Execution of construction works directly related to the reconstruction of the external lighting system (s);

- Dismantling of existing management devices, supply and installation of new management, measurement and control devices, incl. implementation or connection to an existing system for automation and control of the external lighting system;

- Drawing up a detailed project in the case of application under Option 2;

- Construction Supervision;

- Authorship supervision;

- Project management;

- Exchange of experience, knowledge and best practices at management and expert level, training provided by the Partner;

- Visits in Bulgaria by donor country Partners or a visit by the Beneficiary/Partner (s) in a donor state;

- Audit;

- Information and communication activities.

Under this procedure, the following activities performed by Partner(s) are eligible:

- Exchange of experience, knowledge and best practices at management and expert level provided by the Partner;

- Visits in Bulgaria by donor country Partners or a visit by the Beneficiary/Partner (s) in a donor state.

IMPORTANT! Information and communication activities are mandatory for each project. The Applicant shall submit an Information and Communication Plan to the Application Form in the "Additional Information Required for Project Proposal Assessment" section, following the requirements of the EEA Grants and Norway Grants Communication and Design Manual for 2014-2021 (Appendix C) and Section 2.3 of Annex 3 of the Regulation.

## INELIGIBLE ACTIVITIES

The following types of activity are ineligible:

- Implementation of energy efficiency measures not recommended by the Energy Audit;

- Implementation of energy efficiency measures recommended by the Energy Audit, but in respect of which the requirements of the standardization document for street lighting CEN / TR 13201-1 and Bulgarian standards for street lighting have not been met: BDS EN 13201-2, BDS EN 13201-3 and BDS EN 13201-5 as well as if the minimum values ​​for light output and the light distribution requirement of point 10 of these guidelines are not met;

- Activities the implementation of which has started before the submission of the project proposal;

- Activities carried out after the deadline for implementation of the project activities;

- Activities already funded by other public sources;

- Purchase of long-term second-hand assets and fixed assets not first registered by the aid recipient (purchased from the first supplier or manufacturer);

- Purchase of machinery/equipment and intangible fixed assets that are not directly related to the achievement of the project objectives or are not necessary for the implementation of the measures included in the Energy Audit (where applicable);

- Consultancy services for the development of the project proposal;

- Any activities that are not among those mentioned in item 12.1. as eligible;

- Consultancy, legal and accounting services of a general nature;

- Activities for the acquisition of road freight transport vehicles by undertakings performing road freight transport for hire or reward.

IMPORTANT! This call for proposals is especially aimed at increasing energy efficiency by reconstruction and modernization of the external artificial lighting systems that are owned by the Bulgarian municipalities. Investments in the external artificial lighting systems in the municipalities are also supported by other programmes that have wider scope, i.e. Priority ax 1 of OP “Regions in growth” or measure 7.2. of the Rural development programme. Therefore each project that is provided in the current open call should clearly describe the demarcation and/or synergy with the activities included in other projects, supported by OP “Regions in growth”, the Rural development programme or other financial instruments that provide grant.

## RISK ANALYSIS

All activities funded under EEA Grants 2014-2020 must follow the risk assessment and performance approach. Applicants are required to submit a risk analysis for the project in the "Additional information needed to evaluate the project proposal" in the Application Form. The risk analysis shall contain information on:

- The main financial, human, material, technological and information resources needed to implement the project activities and ensure the sustainability of its results;

- The possible risks, the probability of their occurrence and the impact they would have on achieving the project results;

- The measures that the Applicant envisages to take to ensure the availability of the necessary resources and to avoid, mitigate, transfer or accept and manage the identified risks.

When completing the Application Form, the Applicant shall not need to present all the possible risks, but should focus on the main institutional, operational and financial risks to ensure the achievement and long-term sustainability of project results.

# CATEGORIES OF COSTS ELIGIBLE FOR FINANCING

## CONDITIONS FOR COSTS ELIGIBILITY

To be eligible, costs under this call for project selection procedure shall meet the following criteria:

- To be actually carried out by the Beneficiary or its Partner during the implementation of the project within the agreed duration of the project;

- To occur between the first and last eligible dates for a project under the Grant Contract;

- To be directly related to the subject matter of the Grant Contract and match the approved budget for the project implementation, respectively the budget allocation for the particular Partner;

- To be necessary and proportionate to the implementation of the activities eligible under the project, and the reporting of the implemented activities to be documented;

- To be made solely for the purpose of achieving the objectives and expected results of the project implementation in a manner consistent with the principles of economy, efficiency and effectiveness;

- To be certified by the necessary supporting documents (invoices, contracts or other accounting documents), documents for payments made in accordance with the applicable legislation, as well as documents proving the performance of the activities;

- To be reflected in the Beneficiary's or its Partner(s)’ accounts or records in accordance with the Accountancy Act and applicable accounting standards and principles;

- To meet the requirements of tax and social security legislation;

- The Beneficiary's and its Partners' accounting and internal control system must allow direct identification and verification of the declared revenue and costs of the Project. Project revenue and expenditure should be segregated separately and allow traceability of all business operations under the project and the preparation of standalone reports for project purposes only.

For costs incurred by a Partner from a country other than the Republic of Bulgaria the following can be provided:

1. A report by an independent auditor qualified to carry out statutory audits of accounting documents, certifying that the claimed costs are incurred in accordance with the Regulation, the national law and relevant national accounting practices, or

2. A report issued by a competent and independent public officer recognised by the relevant national authorities as having a budget and financial control capacity over the entity incurring the costs and who has not been involved in the preparation of the financial statements, certifying that the claimed costs are incurred in accordance with the Regulation, the relevant law and national accounting practices.

IMPORTANT! The budget (item 5 of the Application Form) in the Application Form must reflect the eligible costs. Costs that are ineligible shall be removed from the project budget ex-officio at the technical and financial evaluation stage. The same shall apply to costs in respect of which there is a finding of double funding. In cases where the Evaluation Committee eliminates all costs for energy efficiency measures from the project budget, the project proposal shall be rejected. The technical assessment and financial evaluation of the project proposals shall also include checking and evaluating the feasibility, effectiveness and eligibility of all activities and costs envisaged (see paragraph 17.3 Technical and Financial Assessment).

Costs shall be considered to have occurred when they were invoiced, paid, and their subject-matter was executed. Exceptionally, costs invoiced during the last eligibility month will also be considered as incurred within the eligibility period if they are paid within 30 days of the final date of eligibility of project costs. The Beneficiary's accounting principles and procedures must be organized in such a way as to allow analytical accounting of the funding received and the costs of the Project and easy access to primary accounting documents.

Cost eligibility requirements, types of eligible costs, and how to substantiate them shall be outlined in the draft terms of the Grant Contract.

IMPORTANT! Costs associated with the purchase of equipment shall be considered eligible, provided that: (a) they ensure the sustainability of the Grant Contract results for a minimum of 5 years after completion of the project. Within this period, the Beneficiary shall be required to fulfil its obligation not to transfer ownership of the site built as a result of the Grant investment, not to alter the intended use of the assets acquired as a result of the project implementation, and not to conclude contracts of any kind with any third parties and / or not to perform other actions that could lead to a significant change in the results of the Project. Within this period the Beneficiary shall: (b) insure the external lighting system(s) against theft, intentional malicious acts of third parties, fire and other natural disasters and other relevant risks for the project period and for at least 5 years after completion of the project; and (c) provide adequate resources for the maintenance of the funded external lighting system(s).

## ELIGIBLE COSTS

### Eligible direct costs

Eligible direct costs for the project are the costs incurred by the Beneficiary and / or the Project Partner accounted for in accordance with the usual accounting principles and internal rules of the organization as costs directly related to the implementation of the Project that may be directly accounted for. Direct costs mentioned below shall be considered eligible provided that they meet the criteria set out in point 13.1:

- Expenditure for staff working on the Project, consisting of actual salaries, social security contributions and other statutory costs included in the remuneration, if this is consistent with the Beneficiary's usual policy, respectively the Partner’s remuneration policy. Staff remuneration costs shall be eligible insofar as they are related to the performance of activities that the Beneficiary would not perform if the Project concerned is not implemented;

- Travel, subsistence and accommodation costs for the Beneficiary's and Partner's staff;

- Expenditure on outsourcing contracts related to the reconstruction and modernization of the external lighting system(s). These costs shall include:

- costs of dismantling existing luminaires, wires, cables and devices for management, measurement and control;

- costs of supplying new luminaires;

- costs of supplying new wires and cables;

- costs of supply and installation of facility(s) for the production and storage of electricity from renewable sources for own use in an external lighting system;

- costs of installing new luminaires, wires and cables;

- costs of construction work directly related to the reconstruction of the external lighting system(s);

- costs of supply and installation of new management, measurement and control tools, incl. implementation or connection to an existing system for automation and control of the external lighting system;

- costs of drafting a Detailed design, in the case of application under Option 2;

- costs of construction supervision;

- costs of author's supervision.

IMPORTANT! Equipment costs shall be considered eligible at the amount of the depreciation that corresponds to the duration of the Project and the extent of actual use for the purposes of the Project. Where equipment is indivisible and a necessary condition for achieving the objectives and results of the Project, the total cost of equipment shall be considered eligible.

- Other direct costs on outsourcing contracts:

Costs directly attributable to eligible project activities (translation, auditing, information and communication activities, costs of sharing experience, knowledge and best practices at management and expert level provided by the Partner, etc.).

### Eligible indirect (overhead) costs

Indirect costs are all eligible costs that cannot be identified by the Beneficiary and / or the Project Partner as directly related to the project, but which can be identified and evidenced by its accounting system as costs directly related to the eligible direct costs to the project. They cannot include eligible direct costs. Indirect project costs represent a fair distribution of the overhead costs of the Beneficiary or the Project Partner.

Project promoters and Project Partners may identify their indirect costs according to one of the following methods:

(a) based on actual indirect costs for those Project Promoters and project partners that have an analytical accounting system to identify their indirect costs as indicated above;

(b) a flat rate of up to 25% of total direct eligible costs, excluding direct eligible costs for subcontracting and the costs of resources made available by third parties which are not used on the premises of the Project Promoter or project partner;

(c) a flat rate of up to 15% of direct eligible staff costs without there being a requirement for the Programme Operator to perform a calculation to determine the applicable rate; or

(d) a flat rate applied to direct eligible costs based on existing methods and corresponding rates applicable in European Union policies for similar types of project and Project Promoter.

## INELIGIBLE COSTS

The following costs are ineligible:

- Interest on loans, debt service charges and penalties for late payments;

- Fees for financial transactions and other purely financial costs;

- Provisions for losses or possible future liabilities;

- Currency exchange losses;

- Refundable VAT;

- Costs covered by other sources;

- Fines, penalties and litigation costs, except where an appeal is necessary and an integral part of the achievement of the project's objectives;

- Excessive or reckless spending;

- Any costs not covered by the eligible activities, including costs not described in the Application Form, or if it is not possible to assess for which activity the report it is presented.

## BUDGET OF THE PROJECT PROPOSAL

The budget of the project proposal shall include eligible direct costs and eligible indirect costs. The Budget is structured in sections, items and lines.

In the Application Form, the budget shall be drawn up in BGN. The values ​​and unit prices shall be rounded to the second decimal place. Any eligible expenditure must be a separate budget item or budget line. The costs of the Applicant and the Partner (in case they spend money) should be broken down in separate items.

The treatment of VAT as a non-recoverable cost eligible for project implementation is given in the Instruction of the Ministry of Finance DNF No. 3 of 23.12.2016 on the treatment of value added tax as eligible expenditure in the implementation of projects under the Operational Programmes co-financed by the European Regional Development Fund, the European Social Fund, the Cohesion Fund of the European Union and the European Maritime and Fisheries Fund for the 2014-2020 programming period. The Applicant should complete the Declaration on VAT status (Appendix J). Where VAT is irrecoverable, non-recoverable VAT shall be included in the value of the respective budget line.

The Applicant shall justify any intended spending by including a short text description in the Application Form by referring to it in the relevant activity.

For the purposes of spending planning, the exchange rate of 1 euro = 1.95583 BGN shall be used.

In order to determine the intensity of the grant in case the Project Promoter / Partner provide own contribution to the eligible costs of the project, this contribution should be proportionally distributed among all eligible costs of the Project Promoter or the Partner respectively.

IMPORTANT! When drafting the budget, it shall be taken into account that it shall be spent in compliance with the rules of the Public Procurement Act and its implementing acts. Applicants shall ensure that, according to the national legislation mentioned, the procedure for conducting the procedures for designating a contractor(s) shall be determined on the basis of the value and the subject of the service or the supply, regardless of the budget section in which the corresponding costs are foreseen. No division of the subject matter of the service or supply is permitted in order to circumvent the application of the aforementioned statutory instruments. The Applicant shall bear full responsibility for the accuracy of the financial information presented in the budget.

Budget section I: Staff costs

Budget item: Staff costs of the Beneficiary / Staff costs of the Partner

The staff costs involved in the project consist of actual wages, social security contributions, and other statutory costs included in the remuneration if this is consistent with the Applicant's or Partner's routine policy as regards remuneration. Staff remuneration costs shall be considered eligible insofar as they are related to the performance of activities that the Applicant would not perform if the Project concerned is not implemented. In determining the applicant's remuneration, the relevant Bulgarian legislation applies.

The Partner's remuneration shall be scheduled in accordance with the policy of the Partner.

The staff costs of the Applicant and of the Partner shall be filled in separate budget items.

Budget section II: Costs for hosting and participating in events

Budget item: Travel costs of the Beneficiary / Travel costs of the Partner

These budget item include travel, subsistence, and accommodation costs for Applicant and Partner employees.

The costs of the Applicant should be in accordance with the Ordinance on business trips in the country and the Ordinance on business trips and specializations abroad.

Determining the cost of the Partner's travel costs shall be in line with its usual policy.

Applicants shall substantiate the estimated travel costs of the Beneficiary and the Partner (s) in the Application Form.

Costs for the Applicant and the Partner shall be filled in separate budget items.

Budget section III: Tangible assets costs

Budget item: Costs on outsourcing contracts relating to the reconstruction and modernization of the external lighting system(s)

In this budget item the Applicant fills in the eligible costs for supply, installation and dismantling of equipment related to the reconstruction and modernization of the external lighting system(s), as well as eligible construction work directly related to them. The Applicant shall segregate separate budget lines depending on the character of the activities, envisaged in the Project.

Costs in Section III are only eligible for the Applicant.

Budget section IV: Service costs

Costs for services, related to the reconstruction and modernization of the external lighting system(s) are only eligible for the Applicant and shall be filled in under separate budget items, namely:

- Budget item: Costs of drafting a Detailed design, in the case of application under Option 2;

- Budget item: Costs of construction supervision;

- Budget item: Costs of author's supervision.

The costs for services under contracts with external contractors directly attributable to the eligible activities of the project may be related to translation, audit, information and communication activities, costs of sharing experience, knowledge and best practices at management and expert level provided by the Partner as well and other relevant costs that have been shown to be mandatory and indivisible in the implementation of the Grant Contract. Such costs shall be segregated in separate budget lines under the following budget items:

- Budget item: Other direct costs under contracts with external contractors of the Beneficiary

- Budget item: Costs of the Partner for translation, information and communication activities, sharing experience, knowledge and best practices at management and expert level:

Section V: Indirect costs

When the Applicant decides to request the financing of indirect costs with the project proposal, it should note this in the Application Form and reflect it in a separate budget item of the project budget, separately for the Applicant and the Partner. The title of the respective budget item shall also indicate the chosen method of calculation of indirect (overhead) costs of the Project promoter and the Partner under p. 13.2.2. of the Application Guidelines.

When approving the project proposal, it shall be noted in the Grant Contract whether the Beneficiary and the Partner will incur indirect costs.

## PAYMENTS

The following payments shall be made under signed grant contract:

- Advance payment

- Interim payment/s

- Final payment

The advance payment shall be up to 30 % of the amount of grant and shall be made within 1 month after providing request for advance payment in UMIS 2020 together with the following documents:

1. Promissory note for an the amount equal to the amount of the advance;

2. Financial identification;

3. Declaration for de minimis (if applicable)

Interim payment shall be made after providing in UMIS a request for interim payment within 10 working days after the approval of the Interim report. The total amount of the advance and interim payments shall not exceed 80 % of the grant.

The interim financial report shall include:

Part A – a statement of the costs actually incurred and paid by the Beneficiary;

Part B – estimates that are calculated on the basis of the necessary planned funds for the next period, reduced by the unused balance from previous periods.

The amount of each interim payment is calculated as the difference between the sum of all verified costs, covered by the grant and the sum of all payments made by the Programme Operator.

A final payment shall be made after submitting a request for final payment through UMIS 2020 within 10 working days after approval of the final report.

The amount of the final payment shall be calculated by deducting from the total project verified costs covered by the grant, the advance and interim payments made.

# APPLICABLE DE MINIMIS AND STATE AID SCHEME

The provision of public resources, including the Grant under this procedure, must comply with the State aid rules, taking into account the principle of inadmissibility of State aid and the possible compatibility hypotheses envisaged by the Treaty on the Functioning of the European Union, the Regulations and the national legislation.

## For applicants

Applicants under this Grant awarding procedure are required to comply with public procurement and state aid legislation and not to allow funds received under the Grant Contract to be made available to third parties in violation of the State aid regime. In cases where a specific project would result in the granting of State aid to third parties, Beneficiaries are aid administrators and as such undertake to ensure full compliance with the applicable State aid regime as well as to fulfil their duties as administrators, ensuing from the State Aid Act or other statutory instruments.

State aid rules shall apply to each individual project proposal.

The object of intervention under this procedure is municipal infrastructure - external artificial lighting systems, where "external artificial lighting system" shall mean a set of facilities and networks for the provision of external artificial lighting of public municipal property located in a separate settlement and / or separate part(s) of it on the territory of the respective municipality. Grant awarding only involves investments in public, publicly accessible infrastructure and falls within the exercise of public powers of municipalities.

This system does not fall within the scope of the concept of "energy infrastructure" within the meaning of para. 31 of the State Aid Guidelines on Environmental Protection and Energy 2014-2020 (2014 / C 200/01) as this does not involve the transmission and distribution of electricity, and is a consumer of the supplied energy.

The provision of the Grant concerns only the infrastructure, but not the provision of the service provided through it.

The users of the infrastructure should be aware that these are the residents and visitors of the respective settlement on the territory of which the external artificial lighting system is located. Since they are natural persons who do not carry out an economic activity, the presence of State aid is excluded, as such can only exist where the recipient is an undertaking. Infrastructure provision of the external lighting service of the municipality is publicly available to all end-users because it is used in the same way and under the same conditions. Therefore, there is no measurable economic advantage for a particular end-user compared to others.

Infrastructure owners are the municipalities, the only possible applicants in this procedure.

In the Local Self-Government and Local Administration Act, the municipality is defined as the main administrative-territorial unit in which local self-government takes place. The municipal councils and the mayor are the municipality governing bodies. According to Art. 17, para. 1 of the Local Self-Government and Local Administration Act means the right and possibility for the citizens and the bodies elected by them to solve independently all the issues of local importance which the law has provided in their competence, including those in the sphere of municipal property, the structure and development of the territory of the municipality of its populated areas, development and communal activities.

The main activity and responsibility of the municipality is to meet the needs of the local population.

Art. 2, para. 1 of the Municipal Property Act stipulates that the properties and the possessions, determined by law or provided in the ownership of the municipality by law, are public municipal property. According to Art. 7 of the Transitional and Concluding Provisions of the Local Self-Government and Local Administration Act with the entry into force of the law, i.e. from 17.09.1991, some state property, including the networks and the facilities of the technical infrastructure of the energy system serve only the territory the municipalities, and are not included in the statutory fund of commercial companies. With the entry into force of the Energy Act on 12.12.2003 Art. 4, para. 8 of its Transitional and Final Provisions provides for an obligation within two years for energy undertakings to transfer free of charge facilities for external artificial lighting to streets, squares, parks, gardens and other real estate, which are public municipal property to the respective municipalities.

According to para. 208 of the Notice, the construction of infrastructure or part of it may fall within the exercise of public powers, in which case the public funding of the infrastructure (or the relevant part thereof) is not subject to the State aid rules.

Applicants-municipalities are public entities, local government structures and the main administrative-territorial unit in which local self-government takes place. The municipalities are established as territorial bodies of the executive power for the implementation of the state policy in the interest of the territorial community of local importance. By virtue of Art. 6, para. 3 of the Energy Act, the mayors of municipalities shall ensure the construction, operation, maintenance and development of the networks and facilities for external lighting on the territory of the municipality property.

According to para. 203 of the Notice, public funding of infrastructure not intended for commercial operation is generally excluded from the application of the State aid rules. In addition, according to para. 18 of the Notice "In so far as a public entity pursues an economic activity which may be separated from the exercise of public powers, the entity in question acts as an undertaking in respect of that activity. Conversely, if that economic activity cannot be separated from the exercise of public powers, the activities carried out by the entity in question remain generally connected with the exercise of public powers and therefore do not fall within the concept of an undertaking.

In this sense, the external lighting system must be used for its intended purpose and the person who manages / uses it should not make revenue from it or, if there is income, it must be negligible in relation to non-economic activity.

Grant under this procedure is provided to beneficiary municipalities as public authorities and public infrastructure owners who are required to ensure the provision of basic services to the population in their territory and to ensure the maintenance of the infrastructure.

Under this procedure, in order to be eligible, the Applicant should prove that the external lighting system(s) is in a property(s), which is a public municipal property, as well as he is the owner of the system(s). These systems, as indicated by the Energy Act and the Local Self-Government and Local Administration Act, are public municipal property.

According to Art. 7, para. 1 and 2 of the Municipal Property Act, immovable property and property which is public municipal property cannot be acquired by statute of limitation, cannot be alienated and transferred to the ownership of third parties and may be burdened by limited real rights only in cases specified by law.

On the basis of the foregoing, and given the power of the mayors of municipalities to provide for the construction, operation, maintenance and development of the public lighting networks and facilities on the territory of the municipality for property which is municipal property (Article 6, paragraph 3 of the Energy Act), the rehabilitation and the modernization of the infrastructure subject to intervention under this procedure falls within the exercise of public powers and therefore its public funding is not subject to the State aid rules.

In view of the above, it can be concluded that the Grant awarded under this procedure falls outside the scope of the State aid rules for municipalities as it constitutes a transfer of funds from one public authority to another in order to fulfil legally defined powers.

According to Art. 12, para. 1 of the Municipal Property Act, the property and the possessions, which are municipal property, shall be provided free of charge for the management of legal entities and units of municipal budget support.

The measures financed under this procedure are reconstruction of an open access infrastructure, namely external lighting system(s), which is publicly accessible and will not be exploited in an economical way. Infrastructure is used in a non-economic way because the municipality does not generate revenue from its management and use (according to paragraph 18 of the Notice).

The municipality assigns the management of the infrastructure to a legal entity under the Public Procurement Act, applying an open, transparent, sufficiently publicized and non-discriminatory procedure.

Subject to these conditions, the funds provided to the Beneficiary under this procedure do not constitute State aid.

## For the Partners

Under this procedure for the selection of project proposals with regard to the Partners, two "non-aid" and "de minimis" regimes are implemented.

For non-business partners, they do not have business activity, and for the purposes of the project they will not carry out business activities, funding under these guidelines is "no aid". Where the Partners are undertakings within the meaning of the competition rules, conduct business activities and plan to carry out business activities for the purpose of the project, they are subject to the de minimis rules under Regulation (EU) No 1407/2013, by monitoring compliance with the requirements of the Regulation and the accumulation of de minimis on the territory of the Republic of Bulgaria.

As regards the applicable ceilings and for the purposes of cumulation of aid, account should be taken of the provisions of Art. 3, para. (2) of Regulation (EU) No 1407/2013, and therefore subject to verification is the total amount of de minimis aid at the level of the single undertaking is subject to verification. The total amount of de minimis aid granted per Member State (within the Republic of Bulgaria) to a single undertaking cannot exceed EUR 200 000 over a period of three fiscal years.

The Partner(s) may spend funds only on the eligible activities described in paragraph 12.1. above. Partners cannot be involved in the provision of external municipal lighting services.

The amount of funding for Partners, as well as the de minimis aid granted under this procedure, will be included in the Grant Contract.

Where support is de minimis, partners who fall under the exceptions in Regulation (EU) No 1407/2013 and specifically when their activity or activities for which they apply for funding are outside the scope of de minimis aid, such partners are not eligible for participation in the procedure:

- Aid granted to undertakings active in the fisheries and aquaculture sector covered by Council Regulation (EC) No 104/2000 of 17 December 1999 on the common organization of the markets in fishery and aquaculture products (OJ L 17, 21.1.2000, p. 22);

- Aid granted to undertakings active in the primary production of agricultural products;

- Aid granted to undertakings active in the processing and marketing of agricultural products in the following cases:

- where the amount of the aid is fixed on the basis of the price or quantity of such products purchased from primary producers or put on the market by the undertakings concerned;

- where the aid is conditional on being partly or entirely passed on to primary producers.

- Aid to export-related activities towards third countries or Member States, namely aid directly linked to the quantities exported, to the establishment and operation of a distribution network or to other current expenditure linked to the export activity;;

- Aid contingent upon the use of domestic over imported goods..

Where an undertaking carries on business in the sectors referred to above, as well as in one or more of the sectors or activities covered by Regulation (EU) No 1407/2013, it shall apply to the aid granted to the one or more sectors concerned and under the condition that there is a division of activities or cost differentiation for the undertaking in such a way as to ensure that activities in excluded / ineligible sectors and activities do not benefit from de minimis aid granted under the Regulation.

The procedure does not provide assistance to a Partner when its disbursement results in violation of the provisions of Regulation (EU) No 1407/2014, including Art. (1) (c), (d) and (e) of the Regulation. This de minimis aid shall not be used for the acquisition of road freight transport vehicles.

In order to verify that the Partner(s) are carrying out their business activities in the eligible sectors, the Applicant must submit together with the project proposal for each Partner a certificate of economic activity code based on data for the last completed financial year issued by the National Statistical Institute or an equivalent document for foreign Partners for the last completed fiscal year.

The eligibility of Partners created / registered within the current calendar year shall be certified by the declared data in the Statement of de minimis and State Aid.

The classification of economic activities 2008 (NACE.BG-2008) or the NACE classification shall be used to determine eligibility.

According to Art. 2, par. 2 of Regulation (EU) No 1407/2013 “single undertaking" includes, for the purposes of this Regulation, all enterprises having at least one of the following relationships with each other:

- one enterprise has a majority of the shareholders’ or members’ voting rights in another enterprise;

- one enterprise has the right to appoint or remove a majority of the members of the administrative, management or supervisory body of another enterprise;

- one enterprise has the right to exercise a dominant influence over another enterprise pursuant to a contract entered into with that enterprise or to a provision in its memorandum or articles of association;

- one enterprise, which is a shareholder in or member of another enterprise, controls alone, pursuant to an agreement with other shareholders in or members of that enterprise, a majority of shareholders’ or members’ voting rights in that enterprise.

Enterprises having any of the relationships referred to in points (a) to (d) of the first subparagraph through one or more other enterprises shall also be considered to be a single undertaking.

For the purposes of this procedure, the definitions under Art. 2, par. 1 of Regulation (EU) No. 1407/2013 shall also be used.

The maximum amount of a "single undertaking" Grant shall be determined on the basis of aggregation with other de minimis received by the Project Partner for the last three fiscal years, with cumulative aid not exceeding the equivalent of BGN 200,000 (391,166) (EUR 1 = BGN 1,95583), and in case the Partner carries out activities in the automotive freight sector, this amount is EUR 100,000 (BGN 195,583). The maximum amount of aid for the same undertaking, together with the other de minimis aid received, cannot exceed the BGN equivalent of BGN 200,000 (BGN 391,166) over three financial years (two previous plus the current year).

The de minimis aid shall be deemed to have been received from the moment of the conclusion of the contract for its provision.

The aid granted under this procedure may be cumulated with "de minimis" aid:

- Granted pursuant to Commission Regulation (EU) No 360/2012 of 25 April 2012 on the application of Articles 107 and 108 of the Treaty on the Functioning of the European Union to de minimis aid for undertakings providing services of general economic interest L 114, 26.04.2012), the applicable threshold for the accumulation of the de minimis aid is the BGN equivalent of EUR 500 000;

- Granted under Regulation (EU) No 1407/2013 may be cumulated with the de minimis aid granted under Commission Regulation (EU) No 1408/2013 of 18 December 2013 on the application of Articles 107 and 108 of the Treaty on the Functioning of the European Union (OJ L 352, 24.12.2013) and Commission Regulation (EU) No 717/2014 of 27 June 2014 on the application of Articles 107 and 108 of the Treaty on the Functioning of the European Union to de minimis aid in the fisheries and aquaculture sector (OJ L 190, 28.6.2014), by type of de minimis aid to the corresponding ceiling specified in Art. 3, par. 2 of Commission Regulation (EU) No 1407/2013.

De minimis aid shall not be cumulated with State aid granted in respect of the same eligible costs or with State aid for the same risk-financing measure if such cumulation would exceed the highest applicable aid intensity or the aid amount fixed in the specific circumstances of each case with a block exemption regulation or decision adopted by the Commission. De minimis aid, which is not granted or not due to specific eligible costs, may be cumulated with other State aid granted under a block exemption regulation or decision adopted by the Commission.

Where, with the granting of new de minimis aid, the relevant ceiling laid down in Art. 3, para. (2) of Regulation (EU) No 1407/2013, no part of this new aid can fall within the scope of Regulation (EU) No 1407/2013.

In the case of mergers or acquisitions, any previous de minimis aid granted to any of the merging companies shall be taken into account in determining whether a new de minimis aid granted to the new entity or the acquiring undertaking does not until the relevant ceiling is exceeded. De minimis aid legally granted before the merger or acquisition remains legal.

If an undertaking is divided into two or more separate undertakings, the de minimis aid granted before the split is granted to the undertaking which has benefited from it, in principle being the undertaking carrying out the activities for which the "de minimis" aid was used. If such a grant is not possible, the de minimis aid shall be allocated proportionally on the basis of the book value of the equity of the new entity to the effective date of the division.

In determining whether the maximum threshold and the maximum aid intensities allowed under these Guidelines are being taken into account, the total amount of public support measures for the supported action or project will be taken into account regardless of whether this support is funded by local, regional or national sources, or sources from the European Union.

The details of the de minimis received must be duly indicated by the Applicant, as the Partner presents the Statement of De minimis and State Aid (Appendix M).

The Bulgarian Partners shall fill out Appendix M in Bulgarian and the foreign Partners in English.

The Statement of De minimis and State Aid from the Partner(s) shall be submitted by the Applicant at the application stage and subsequently, in case of approval of the project proposal, before the Grant Contract is concluded.

The Programme Operator shall not be liable for any erroneously declared amount of received de minimis resulting in the refusal to conclude a Grant Contract.

If, following the submission of the project proposal, there is a change in the de minimis aid received, the Applicant shall notify the PO in writing within 5 working days.

In accordance with the requirement not to exceed the threshold defined in Art. 3, par. (2) of Regulation (EU) No 1407/2013, the PO shall make a correction to the Grant amount of all project proposals at a technical and financial evaluation stage so as not to breach the thresholds under the Regulation.

De minimis aid shall be considered to have been received from the time the Grant Contract between the PO and the Beneficiary was signed, regardless of the date of its payment to the undertaking and the date on which the Beneficiary made the payment to the Partner.

Assistance that is provided in several parts (i.e. when the Beneficiary pays the Partner in parts) shall be discounted to the parts’ amount at the time of delivery. Eligible costs shall be discounted to their value at the time the aid is granted. The interest rate to be used for discounting shall be the discount rate applicable at the time the aid is granted, in accordance with Art. 3, para. 6 of Commission Regulation (EU) No 1407/2013 of 18 December 2013

Discounting shall be made by the Beneficiary prior to each payment to a Partner in order to ensure that the grant provided is consistent with the thresholds for the type of aid concerned and the cumulation conditions set out in Commission Regulation (EU) No 1407/2013.

In the case of the establishment of unlawfully granted de minimis aid, the Beneficiary shall have to recover the funds received together with interest due from the date of receipt of the aid.

According to Art. 37 of the State Aid Act, the unlawfully obtained de minimis aid shall be a public claim, which is established by PO by issuing an act for establishing the public receivable under the Administrative Procedure Code. Receivables under the issued acts shall be subject to collection by the procedure of the Tax and Social Insurance Procedure Code by the bodies of the National Revenue Agency. The Programme Operator shall be obliged to inform the Minister of Finance within 3 (three) working days from the issuance of the act.

The Beneficiary and the Partner are required to document and collect all information regarding the implementation of Regulation (EU) No 1407/2013. The documents thus drawn up must contain all the information necessary to demonstrate that the conditions laid down in Regulation (EU) No 1407/2013 have been met. The documentation on individual de minimis aid shall be kept for a period of 10 (ten) budget years from the date of their delivery. The documentation on de minimis aid schemes shall be kept for a period of 10 (ten) budget years from the date on which the last individual aid was granted.

Upon a written request by the PO, the PO through the Ministry of Finance shall provide within 20 (twenty) working days or within a longer period, if so specified in the request, all information deemed necessary by the Commission to assess whether the conditions under this Regulation, and in particular on the total amount of de minimis aid for the purposes of this Regulation and of other de minimis Regulations obtained by each undertaking.

# DURATION OF THE PROJECT

The duration of execution of each project shall not exceed 18 (eighteen) months from the date of entry into force of the Grant Contract, but no later than 30 April 2024.

# SUBMISSION OF PROJECT PROPOSALS

## WAY OF SUBMISSION

The submission of project proposals shall be done entirely electronically by filling in a web-based Application Form and submitting the Application Form and Accompanying Documents through the EU Structural Instruments Management Information System (UMIS 2020) only using the Qualified Electronic signature (QES) through the E-application module at the following web address: https://eumis2020.government.bg.

The preparation and submission of the project proposal in the UMIS 2020 is done as follows: The Applicant enters UMIS 2020, after registration via email and password, chooses the current Open Procedure application procedure and creates a new project proposal.

The Project Proposal is prepared by the Applicant according to the PO's instructions given in the Electronic Application Guidelines (Appendix B).

The accompanying documents required by the Applicant's Guide to the Application Form are also submitted in fully electronically. All accompanying documents which are required as scanned copy (except the Detailed design) shall be attached to UMIS 2020 in “.pdf” format.  These documents are described in the Application Form prior to filing.

IMPORTANT! The application form and the project budget shall be completed in both languages - Bulgarian and English, and the information in both languages shall be identical. To authenticate the two languages, the Applicant shall make a declaration (Appendix I). In case of contradiction between the two versions, the information is preferably used in Bulgarian. The documents of a foreign Partner shall be submitted in English. All other documents shall be submitted only in Bulgarian.

IMPORTANT! The project proposal shall submit electronically via UMIS 2020 by signing with QES from a person entitled to represent the Applicant or a person authorized by it. In cases where the Applicant is represented together by several individuals, the project proposal shall be signed by each of them on submission. When empowered, an authorizing document signed by a person entitled to represent the Applicant should be attached. It should be clear from the wording of the authorizing document that the person entitled to represent the Applicant authorizes the proxy to submit the project proposal in their name and to sign it with QES. The project proposal shall be submitted from the Applicants’ profile, not from another profile, as this profile will then be used to communicate with the PO and to remove any inaccuracies detected during the evaluation of the project proposals. During the "Project Proposal Assessment" stage the communication with the Applicant and the revision of the identified inaccuracies of the submitted project proposal will be done electronically via the profile of the UMIS 2020 Applicant, from which the respective project was submitted and changes to the specified profile (incl. the email address associated with that account) are ineligible. Not later than the completion of the evaluation committee's work, the Applicant has the opportunity to withdraw its project proposal by submitting a written request to the PO, this fact being registered by an UMIS user from the PO with the respective rights. Please note that only the application form and application documents shall be evaluated. Therefore, it is extremely important that these documents contain all the necessary information.

## LIST OF DOCUMENTS TO BE SUBMITTED AT THE APPLICATION STAGE

Applicants under the Grant procedure shall submit the following documents in full together with the Application Form electronically through the UMIS 2020:

- Document for authorization to submit the project proposal with QES (if applicable) - signed, dated, scanned and attached to UMIS 2020;

- Declaration that the Applicant is familiar of the terms of the application, that he / she will be directly responsible for the management and implementation of the project activities, that he/she certifies that the information in the two languages is identical ​​and for participation of consultants in the preparation of the project proposal, filled in on a template (Appendix I) - signed, dated, scanned and attached to UMIS 2020;

- Decision of the Municipal Council of consent of the municipality applying for this procedure and, if applicable, of consent of municipal cooperation with the Partner(s) - a copy scanned and attached to UMIS 2020;

- Document showing that the Applicant is the owner of the external lighting system(s), a copy scanned and attached to UMIS 2020;

- Document from which it can be seen that the external lighting system(s) is on a land that is public municipal property:

  - Municipal Property Deed - signed and stamped copy, scanned and attached to UMIS 2020, or

5.2. Declaration that the external lighting system is on a land that is public municipal property (free text) - signed, dated, scanned and attached to UMIS 2020;

- Declaration of lack of grounds for ineligibility under item 8.2 signed by the applicant's legal representative (Appendix K) - signed, dated, scanned and attached to UMIS 2020;

- Draft Partnership Agreement (Appendix O) / Letter of Intent for Partnership - copy, scanned and attached to UMIS 2020;

- Energy Audit Report(s) for external artificial lighting system(s) – signed with QES by SEDA representative, attached to UMIS 2020;

- Compliance Statement for approval of the Energy Audit Report(s) - certified signed and stamped copy, scanned and attached to UMIS 2020

- Detailed design - certified signed and stamped copy, scanned and attached to UMIS 2020 (for application under Option 1);

- Invoices for purchased electricity and ancillary services used as supplement information during the performance of the Energy Audit of the external lighting system(s) - a copy scanned and attached to UMIS 2020;

- Declaration on VAT status - completed in a form (Appendix J) - signed, dated, scanned and attached to UMIS 2020;

- Declaration of the existence/absence of double financing (Appendix N) - signed, dated, scanned and attached to UMIS 2020;

- CVs of project management team members - Team Leader, Technical Expert and Financial Expert (Appendix P) - signed, scanned and attached to UMIS 2020;

All declarations by the Applicant shall be signed by the legal representative of the Applicant.

The Applicant shall also present the documents relating to the Partner(s) if there are such:

- Certificate of registration (or similar document) issued by the competent authority in the donor state / beneficiary country - a copy scanned and attached to UMIS 2020;

- Latest approved Statute (or similar document)/Reference/Information from the official website of the Partner or any other document proving that the partner has experience or expertise in the implementation of energy efficiency activities - a copy, scanned and attached to UMIS 2020;

- Declaration of lack of grounds for ineligibility of the Partner under item 9.2. of the Application Guidelines (Appendix L) - signed, dated, scanned and attached to UMIS 2020;

- Declaration of De minimis and State Aid - completed in a form (Appendix M) - signed, dated, scanned and attached to UMIS 2020;

- Certificate of code of economic activity according to data for the last completed financial year, issued by the National Statistical Institute or an equivalent document for the foreign partners for the last completed financial year - a copy, scanned and attached to UMIS 2020.

All foreign Partner’s documents shall be presented in English.

## DEADLINE FOR SUBMISSION OF PROJECT PROPOSALS

The deadline for submitting project proposals is 16:30 on 05 March 2020.

## ADDRESS FOR SUBMISSION OF PROJECT PROPOSALS

Project proposals under this procedure shall be submitted fully electronically via UMIS 2020 to the following Internet address: https://eumis2020.government.bg.

# SELECTION OF PROJECT PROPOSALS

Project proposals shall be selected through a project selection procedure organized in accordance with the clauses and provisions of Art. 7.4 of the Regulation, the national legislation and the Management and control system of the Programme operator.

All submitted project proposals shall be evaluated in accordance with the criteria described in these Guidelines. The evaluation shall be carried out in the Unified Information Management System UMIS 2020, with the proposals submitted in due time being included in an evaluation session.

Under this procedure, each Applicant may submit only one project proposal. If the same Applicant has submitted more than one project proposal, the Evaluation Committee will only consider the latest submitted project proposal and the previous one(s) will be considered withdrawn.

IMPORTANT! Project proposal received after the deadline shall be registered but shall not be reviewed and evaluated. The Applicant shall be notified via the UMIS 2020 communication module.

The evaluation and selection of project proposals shall take place in three stages:

Stage 1: Assessment of administrative compliance and eligibility (AACE);

Stage 2: Technical and Financial Evaluation (TFE);

Stage 3: Project Selection (PS).

For implementing those three stages PO shall appoint the following committees:

            - The Evaluation Committee (EC) – implementing Stage 1 and Stage 2

It shall consist of:

- Chairman (non-voting) - guiding and coordinating the evaluation process;

- Secretary (non-voting) - providing technical and administrative assistance in the evaluation process;

- Experts nominated by the PO to perform the "Administrative compliance and eligibility" (ACE);

- Experts to perform the Technical and Financial Evaluation (TFE) stage.

The Evaluation Committee (EC) shall complete its work within 3 months.  The experts shall assess the applications independently and separately.

Any Applicant's attempt to influence the evaluation process in any way (for example, by initiating/establishing contact with a participant in the evaluation process) shall be reviewed within the Evaluation Committee and can lead to the removal of the relevant project proposal from the evaluation process.

            - The Selection committee - implementing Stage 3

It shall consist of at least five voting members, which include representatives of the PO and Donor Programme Partners, NVE and OS, and at least one voting member external to the PO and the partners.

In carrying out the evaluation and selection of project proposals, the PO shall follow the following principles:

- Good financial management;

- Publicity and transparency.

- Application Guidelines for each procedure as well as the requirements for the project proposals and the criteria for their evaluation shall be published in advance. Additional criteria for assessing or amending the criteria during the procedure are not allowed.

- Up to 14 days from the date of signing the Grant Contract information on the assistance provided shall be published (List of concluded contracts – on a template) on the PO's website and on the Single Information Portal.

- Free and fair competition. Project evaluation and Grant awarding shall be carried out in the absence of a conflict of interest and equal treatment of all applicants.

- Equality and non-discrimination. Project proposals proposed for funding must be evaluated in accordance with the published criteria for the evaluation of project proposals and the uniform application of the rules to all applicants.

- Prohibition of double funding. Grants cannot be granted for finance costs already financed by public funds other than those of the beneficiary. Prior to concluding a contract with the Applicants whose project proposals are approved for funding, a check shall be made for the lack of double funding of the projects and, in the event that there is a double financing of a project or activity, the Head of PO shall issue a motivated decision for refusal to award the Grant to the Applicant.

- Compliance with the threshold of eligible state and / or de minimis aid when applying for the type of aid concerned. In the event that prior to the conclusion of a contract, an exceedance of the threshold of eligible state / de minimis aid for the Partner is established, the PO's Head shall issue a reasoned decision to refuse Grant awarding to the Applicant.

- Speed of the evaluation process. All participants in the evaluation process shall be required to complete the evaluation of the project proposals within the time limit set in the order for the appointment of the evaluation committee.

- Confidentiality of the evaluation process. The entire evaluation process of project proposals shall take place in confidentiality terms from the start of the project to the approval of the evaluation results. During this period no information regarding the assessment or the decisions of the Evaluation Committee can be disclosed to third parties not participating in the evaluation procedure.

- Persons included in the Evaluation Committee shall not be responsible for the implementation and financial reporting of projects approved for funding.

## ASSESSMENT OF ADMINISTRATIVE COMPLIANCE AND ELIGIBILITY

At this stage, it is assessed whether the project proposal meets all the eligibility and completeness criteria in accordance with PO requirements as published in Appendix A to the Application Guidelines.

The assessment of the administrative compliance and eligibility of each project proposal shall be carried out by two members of the Committee independently of each other, who may be PO or external experts appointed by PO.

When a check on a project proposal reveals a lack of document and/or discrepancy, a letter shall be sent to the Applicant requesting additional documents/information. The letter shall set a reasonable deadline for the removal of the inconsistencies referred to therein which may not be shorter than five working days and shall be the same for all the Applicants in the procedure. If, after their additional requirement, the documents are not provided by the Applicant or are presented but not in accordance with the Application Guidelines, the project proposal shall be rejected or at the next evaluation stage the project proposal shall be assessed taking into account the absence of the relevant document or the corresponding expenditure in the budget may not be approved for funding. The clarifications and documents submitted by the Applicants may not lead to a qualitative improvement of the project proposal.

The communication with the Applicants shall be done through the UMIS 2020, and a request for additional information shall be sent via the Communication module to the email address specified in the Applicant's profile. The notification of removal of the irregularities shall be sent by sending a question to the applicants via UMIS 2020 by a session administrator. The submitted notification of removal of irregularities shall be deemed to have been received by the Applicant by sending it to UMIS 2020. The submitted response to a question from the Applicant shall be deemed to have been received by the EC by sending it to UMIS 2020. On the basis of the information received EC shall edit only this section of the Form where additional information is needed.

Applicants can withdraw their project proposals from the evaluation process with a written application to the Head of PO, in which case the consideration of the withdrawn proposal shall be suspended.

When performing the check, the two experts shall independently complete checklists according to criteria that are non-sectional to the Application Guidelines.

Based on the verification of administrative compliance and eligibility of the Applicant / Partner, a protocol for the completed stage of administrative compliance and eligibility of the Applicant/Partner is prepared together with a list of projects not admitted to the Technical and Financial Assessment stage and the reasons for this. The list shall be published on the EEA Grants website (www.eeagrants.bg). The rejected Applicants shall be notified by sending a separate notification to each of them via the Communication Module at UMIS 2020. The date of receipt of the notification by the Applicant shall be the date of dispatch by UMIS 2020, whether or not notification has been received at the e-mail address to the Applicant's profile. The notice to the Applicant shall state the manner and deadline for submission of objections.

Only project proposals successfully passed AACE are subject to TFE and selection.

## FILING AND EXAMINATION OF OBJECTIONS

An Applicant whose project proposal is proposed to be rejected by the Evaluation committee because it does not meet the requirements of administrative compliance and eligibility may file an objection to the PO.

The notification to the Applicant shall state the manner and deadline for filing objections. The Programme Operator shall not be responsible if the Applicant do not receive the correspondence notifications.

IMPORTANT! Examination of objections shall not stop the Technical and financial evaluation procedure for project proposals that have successfully passed AACE.

The objection shall be submitted to the Head of the PO within one week of the notification. The objection shall be submitted through UMIS.

Objections that have been filed after the deadline or have not been filed in the prescribed manner shall be left unanswered.

No new documents and data that were not part of the submitted project proposal and the documents submitted at the request of the EC, can be submitted with the objection.

The objections shall be examined by experts appointed by the Head of the PO.

The criteria for checking the administrative compliance and eligibility under this selection procedure shall be applied to the examination of the objections raised and to the verification of their reasonableness. No new criteria can be added, as well as additional documents required from the Applicants.

The Head of the PO shall take the final decision on the basis of a written statement by an expert:

- leave the objection without consideration, or

- return the project proposal for consideration to the technical and financial evaluation stage when the Applicant's objection is justified, or

- dismiss the objection when it is unfounded.

The Manager of the PO shall decide on the objections by a resolution on each written statement.

The examination of the objections and the pronouncement by the Head of the PO shall be carried out within one week after expiry of the deadline for submitting objections.

The objections that have been left without consideration and the objections that are unfounded shall remain part of the documentation of the procedure.

Where an objection is justified, a Technical and financial evaluation shall be made on the project proposal.

The EC Chairman shall notify any Applicant who has objected for the outcome of the results of examination of his / her objection.

IMPORTANT! The Programme Operator shall not consider recurring and/or additional objections from the Applicants included in the list of project proposals that are not eligible for Technical and financial evaluation and sent after the specified deadline.

## TECHNICAL AND FINANCIAL EVALUATION

The technical and financial evaluation of the project proposal (TFE) is a substantive evaluation process of the project proposals, which shall be carried out in accordance with the assessment criteria described in Appendix A to the Application Guidelines. The evaluation criteria are not subject to amendment during the procedure.

The technical and financial evaluation shall be done only for the project proposals that have successfully passed AACE. Each project proposal shall be reviewed by two impartial experts appointed by the Programme Operator, at least one of which shall be independent of the Programme Operator and the Selection Committee.

The experts shall separately score the project according to the criteria in Appendix A. For the purposes of ranking the projects, the average of the scores awarded by the experts shall be used.  If the difference between the scores given by the two experts is more than 20% of the higher score, a third expert, who shall be impartial and independent of the Programme Operator and the Selection Committee, shall be commissioned by the Programme Operator to score the project independently.  In such cases, the average score of the two closest scores shall be used for the ranking of the projects.

In case of application under Option 1, it shall be assessed at this stage whether the technical parameters and investment costs laid down in the Detailed design correspond to the technical parameters for calculating the energy savings and greenhouse gas emission performance indicators and the size of the investment costs in the Energy Audit, or result in better results. If this condition is fulfilled with the Detailed design, the assessment shall be based on the Energy audit parameters. If the condition is not met, the project proposal shall not receive points for the energy efficiency criteria (item 5, 6 and 7 of the Technical and Financial Assessment Table).

The technical and financial evaluation of the project proposals shall include the verification and evaluation of the feasibility, effectiveness and eligibility of all planned activities and costs. If the experts that perform technical and financial evaluation find circumstances (such as ineligible activities, ineligible and/or unrealistic costs, duplication of pledged activities and/or costs, etc.) included in the TFE process, this may lead to a change in the budget of the project proposal (point 5 of the Application Form). It should be borne in mind that budget changes cannot lead to an increase in the amount of the Grant.

Budget adjustments for discrepancies between the foreseen activities (item 7 of the Application Form) and the types of foreseen costs (item 5 of the Application Form) as well as duplication of costs will be made after further explanation is requested from the Applicant, with a deadline of five days. The adjustments made to the budget data cannot lead to an increase in the amount or intensity of the Grant provided in the submitted project proposal, inability to meet the objectives of the project or the project activities and to improve the quality of the project proposal (cannot lead to increase in the points received for any of the evaluation criteria).

Further information may only be provided by the applicant at the request of the Evaluation committee and the information should not contain elements leading to an improvement of the original project proposal. Upon failure of the Applicant to provide the requested additional information or clarifications in time, the project proposal shall be assessed in the absence of the relevant document / information, with a smaller number of points or the corresponding costs in the budget shall not be recognized. Any information provided outside the officially requested by the Evaluation committee shall not be taken into account.

A Preliminary Protocol containing three preliminary project Lists shall be prepared: list with projects proposed for rejection and grounds for rejection, list with projects proposed for funding and list with reserve projects. In the last two lists the projects shall be ranked according to the number of awarded points.

At this stage, a check for double funding on the proposed projects and a check for received state and de minimis aids shall be made. Verification shall be done through all available methods, including, but not limited to: verification of information in UMIS 2020, queries to other funding institutions, check in Internet.

Where an entity participating as a Partner in more than one project is found to exceed the maximum threshold for the accumulation of de minimis, the participation of the respective Partner shall be reduced to a certain number of projects so that it does not exceed the relevant maximum accumulation threshold. The reduction shall be effected by successive drop-outs of the Partner from one or more projects that have been evaluated at the Technical and financial evaluation stage and have not been rejected, starting from the project with the least awarded points in ascending order.

The project proposal from which a Partner is removed shall be returned for new Technical and financial evaluation, but the re-evaluation cannot result in higher points for any of the evaluation criteria.

As a result of the described reassessment there can be possible shifts in the three preliminary lists of projects.

This stage shall end up with a protocol containing three lists of projects: list of projects proposed for funding, list of projects proposed for rejection and reasons for their rejection, and a list of reserve projects.

The technical process related to the submission of additional information / documents is described in the UMIS 2020 User Guide for E-Application Module User Guidance (June 10, 2019).

## PROJECT SELECTION

The Programme Operator shall create a Selection Committee (SC). The Selection Committee shall examine the TFE stage protocol and the lists of projects that are relevant to the Partners and Projects.

The selection committee shall consist of at least five voting members and shall include representatives of the PO and Donor Programme Partners, NVE and OS, and at least one voting member external to the PO and the partners.  There should be an equal number of representatives of the Programme Operator on one side and of the DPPs on the other. The FMC and the National Focal Point shall be invited to participate in the Selection Committee meetings as observers.

Members of the SC shall be provided with a list of classified projects, which will include their points.

The Committee may decide to change the ranking of projects by unanimous vote of the voting members in justified cases, in accordance with objective and generally accepted criteria related to the objectives of the Programme. The justification for the change of ranking shall be described in detail in a record of the SC meeting. The minutes of the SC meeting should include at least the following:

- A list of projects proposed for financing in order of rank and grant amount;

- A list of reserve project proposals;

- A List of rejected project proposals and reasons for their rejection;

- A List of withdrawn project proposals during the evaluation process (if applicable);

- Reasons and justification for changing the ranking of project proposals (if applicable).

Upon completion of the PSC's work, a report from the selection procedure shall be submitted to the Head of PO, which shall contain - the AACE, TFE, minutes of the SC meeting, as well as the annexes thereto.

The Head of the PO shall check that the selection process has been conducted in accordance with the Regulation and the corresponding legislative framework and whether the decision on the proposal for funding of the Selection Committee is in accordance with the Programme's rules and objectives. Following this check, the Head of the PO, based on the SC's Decision, shall take the final decision for projects funding.

The PO Head may:

- Approve the report presented by the Chair of the SC;

- Return the report of the SC by requesting repeating the selection process in the event of a violation of the procedure if it can be remedied;

- Disallow the report when a serious violation of the procedure is found;

- Change the decision of the SC in justified cases by announcing the reasons for the change in its decision;

- Issue a Grant award to the approved projects and motivate its refusal to fund non-approved projects.

The Programme Operator shall provide to FMC a list of projects selected for funding no later than 2 weeks after the grant decision.

# PROCEDURE FOR NOTIFICATION OF THE FAILED AND APPROVED APLICANTS AND CONCLUDING GRANT CONTRACTS

The Programme Operator shall notify the Applicants of the results of the evaluation and selection process within a reasonable time and publish them on the EEA Grants website (www.eeagrants.bg). Applicants may request further clarification as to the reasons for their ranking. The decision may be appealed to the court under the Administrative Procedure Code.

A letter of notification signed by the Head of the PO or a person authorized by him / her shall be sent to each approved Applicant with instructions on the necessary documents, the dead line and the manner of their submission. The letter shall state at least the following information:

- Final amount of grant of the approved project;

- Budget changes made by the EC (if applicable);

- Documents that the Applicant has to provide, as well as the required number of copies;

- Period within which the Applicant must provide the documents listed.

The time term for submission of the documents may not be shorter than 5 working days.

IMPORTANT! To conclude a Grant Contract the Applicant shall provide: - documents issued by the relevant competent authorities, of the circumstances for which such documents are issued or certified copies thereof (in cases where the information cannot be verified by an official means); - declarations for all other circumstances not previously declared, or where there has been a change in circumstances already declared.

To conclude a Grant Contract the Applicant shall provide the following documents in their original:

- Power of attorney/Document of entitlement when, at the time of signing the contract, the Applicant is represented by a person other than his/her legal representative, an original or a notary certified copy;

- Partnership Agreement in the original signed by the Applicant and the Partner(s) (Appendix O);

- Declaration on Irregularities and Fraud (Appendix E) - signed by a person entitled to represent the Applicant;

- Application for an account of the Head of the beneficiary for access to UMIS 2020 (Appendix R) and/or Application for an account of persons authorized by the beneficiary for access to UMIS 2020 (Appendix S) - signed by a person eligible to represent the Applicant;

- Statement of De minimis and State Aid (if applicable, Appendix M);

- Detailed design when applying under Option 1.

IMPORTANT! Upon signing a Grant Contract, the Applicant shall submit in paper format all the documents attached to the Grant Contract, including those submitted electronically at the application stage. For circumstances that have changed since the application date, the declaration in which these circumstances are declared shall be re-signed and submitted in the original on paper also at the negotiation stage.

Prior to concluding a Grant Contract, it shall be checked whether changes have occurred since the Grant awarding decision was issued, relating to double funding or the granting of State/De minimis Aid.

The Applicant shall provide the documents requested under this clause to the following address:

MINISTRY OF ENERGY

8, Triaditsa Str.

1000 SOFIA, BULGARIA

Procedure: Rehabilitation and modernization of municipal infrastructure - systems for external artificial lighting of municipalities

Head of the PO shall issue a motivated decision to reject applicants that do not meet the requirements for a beneficiary or project, have not submitted evidence on time, have refused to sign a contract or in respect of whom the presence of double funding or received state aid/de minimis aid was established that prevents Grant from being awarded under the procedure.

Decisions may be appealed to the court in accordance with the Administrative Procedure Code.

# APPENDICES:

- Information documents

Appendix A: Criteria and methodology for evaluation of project proposals

Appendix B: User Guide for E-Application Module in UMIS 2020 (June 10, 2019).

Appendix C: Information and Communication Manual

Appendix D: Table of the results of this procedure

Appendix E: Declaration on the definition of Irregularity and Fraud

Appendix F: Grant Contract

Appendix G: General Terms and Conditions

- Documents to fill in

Appendix I: Declaration that the Applicant is familiar with the application terms, that he / she will be directly responsible for the management and implementation of project activities, that he/she certifies that the information in of the two languages ​​is identical and for participation of consultants in the preparation of the project proposal

Appendix J: Declaration on VAT status

Appendix K: Declaration of lack of grounds for ineligibility of the Applicant

Appendix L: Declaration of lack of grounds for ineligibility of a Partner

Appendix M: Declaration of De minimis and State Aid

Appendix N: Declaration of the existence / absence of double financing

Appendix O: Partnership Agreement Template

Appendix P: Curriculum vitae

Appendix Q: Compliance Statement for approval of the Energy Audit Report(s)

Appendix R: Application for providing the project’s team leader a profile with access to UMIS 2020

Appendix S: Application for providing to the beneficiary’s experts a profile with access to UMIS 2020

Ordinance No Е-РД-04-05 of 8 September 2016 for the determination of the energy consumption indicators, the energy performance of undertakings, industrial systems and external lighting systems, as well as the determination of the conditions and procedure for carrying out of an Energy Audit and an assessment of energy savings

Except for a power of attorney signed with the QES by the official representative of the Applicant, in cases where the objection is filed by an authorized person.